## Slide 1
SPRINT 9 · 28.08.2026
BLADE LOOP
Review feedback received, triaged and assigned.
Fixes in progress across the team.
GROUP 4 — WinDECEE · DE-PROJECT SS 2026 · OvGU MAGDEBURG

## Slide 2
SINCE LAST REVIEW
Feedback in, work underway.
15
review points received
4
owners assigned
0
still unassigned
Subtitles with Next / Back already prototyped on Stage 4.
2 / 5
BLADE LOOP · SPRINT 9

## Slide 3
ASSIGNED
Who is fixing what.
ANIRBAN
· Voice not resuming after pause
· Crane: show white waste
· Truck continuity between scenes
· Funnel → building + gate
· Yellow pole through belt
· Headings hidden at top
AKSHAT
· Kiln: rotation sticks, parts unclickable
· Kiln: back face not transparent
· Kiln → cylinder crossing borders
· Stage 4 polishing
RITWIKA
· Subtitles + Next / Back
· Plant Explorer linkage (see next)
· Spelling and spacing
· End scene
SHARAN
· Plant Explorer: info panel overflow
· Hidden labels behind info buttons
· Dashboard follow-up
3 / 5
BLADE LOOP · SPRINT 9

## Slide 4
OPEN QUESTION
Plant Explorer and the tour.
Feedback: it is unclear what the parameters change in the animation.
OPTION A · CONNECT
Parameters visibly drive the 3D scenes —
flame, flow rates, output piles respond
to the sliders.
Stronger, more work.
OPTION B · SEPARATE
Present them as two distinct tools and
remove the implied link.
Honest, cheap, less ambitious.
Our question to you: which is the better use of the remaining time?
4 / 5
BLADE LOOP · SPRINT 9

## Slide 5
QUESTIONS?
Thank you.
GROUP 4 — WinDECEE
Ritwika · Anirban · Akshat · Sharan · Anjani · Hari